GuideXP TechLauncher Group Client Meeting Minutes

Meeting No. 12

3pm, 3.34 Hancock Library

April 25, 2019

Meeting Chaired by Client, Open at 6:05PM

# Attendees:

Jeypopi Panisilvam Client

Liang Hong u6303287

Rutai Sun u6227336

Danny Feng u6611178

Yu Qiu u6063921

Kelin Zhu u5746348

# Agenda & Discussions:

1. Homepage report

Most part of the Homepage section is complete, which have the functions of transferring to each webpage, viewing pictures and related personnel information. However, some further relative pages are not finished.

1. API problem report.

The homepage documents cannot be opened on Django, perhaps is the problem of all the documents are not stored in the online serves.

1. Database report.

Since Django also have the function of storing data, we decide to use Django to create database.

1. Administer page report.

At first, we though we can use Django owns administer page for the project administer page, however it may not satisfy all the require functions that the client wants. Therefore, we are trying to use Django to decide our own administer page.

1. Milestones schedule.

Our previous milestones did not go as planned, the API section has gone ahead, and the whole project will probably go delay, due to serves and API problems.

.